B.Tech CS (AI/ML) (III YEAR – V SEM) (2025–26)

DEPARTMENT OF COMPUTER SCIENCE ENGINEERING & APPLICATIONS

GLA UNIVERSITY

17km Stone, NH-2, Mathura-Delhi Road, P.O. Chaumuhan, Mathura – 281406
(Uttar Pradesh) India

Project Title: eBPF-Shield AI: Kernel-Level Cloud-Native Runtime Threat & Container Escape Engine

| Team Leader: | Arpit Sharma | UR: 2415500099 |
| --- | --- | --- |
| Team Member 1: | Aryan Gupta | UR: 2415500102 |
| Team Member 2: | Ananya Mishra | UR: 2415500068 |
| Mentor Name: | Sanjana Shaw Mam |  |

Signature :

# Project Synopsis

eBPF-Shield AI: Kernel-Level Cloud-Native Runtime Threat & Container Escape Engine

## Cover

| Field | Details |
| --- | --- |
| Project title | eBPF-Shield AI: Kernel-Level Cloud-Native Runtime Threat & Container Escape Engine |
| Team | Arpit Sharma, Aryan Gupta, Ananya Mishra |
| Institute / course | GLA University, B.Tech CS (AI/ML) |
| Domain | eBPF, Kubernetes, Container Security, Machine Learning |
| GitHub Repository | https://github.com/PILOT-SHARMA/ebpf-shield-ai |
| Version / date | v1.0 / September 2026 |

# 1. Overview

Problem: Container attacks are difficult to detect using normal application-level monitoring.

Goal: Monitor container activity from the Linux kernel and detect suspicious behavior quickly.

Main idea: Use eBPF for monitoring, machine learning for anomaly detection and a dashboard for alerts.

Non-goal: The project will not replace a complete commercial security platform.

Value proposition: eBPF-Shield AI combines low-overhead kernel monitoring, explainable anomaly detection and Kubernetes-aware response in one academic platform.

# 2. Scope and Control

## 2.1 In-scope

Process, file and network monitoring using eBPF.

Kubernetes pod and container identification.

Rule-based and ML-based threat detection.

Live dashboard, alerts and approved response actions.

## 2.2 Out-of-scope

Windows and macOS monitoring.

Full packet-content inspection.

Automatic destructive action without approval.

## 2.3 Assumptions

The test system supports eBPF.

Kubernetes information is available.

Normal workload data is available for ML training.

## 2.4 Constraints

Limited project time and attack data.

Different Linux kernel versions.

Possible false alerts from ML models.

## 2.5 Dependencies

Linux kernel and eBPF tools.

Docker and Kubernetes.

FastAPI, PostgreSQL and Next.js.

Python ML libraries.

## 2.6 Acceptance Criteria and Sign-off

Live events should appear within about three seconds.

Selected attack tests should generate alerts.

Response actions should require approval and be logged.

Sensor overhead should remain within the tested limit.

| Stakeholder | Decision area | Approval | Date |
| --- | --- | --- | --- |
| Sanjana Shaw Mam - Mentor | Scope and final acceptance | ________________ | ________ |
| Arpit Sharma - Team Lead | Release readiness | ________________ | ________ |

# 3. Stakeholders and RACI

R = Responsible, A = Accountable, C = Consulted, I = Informed.

| Activity | Mentor | Arpit | Aryan | Ananya | Department |
| --- | --- | --- | --- | --- | --- |
| Requirements | C | A/R | C | C | I |
| Architecture and design | C | A/R | R | C | I |
| eBPF and backend | I | A | R | C | I |
| ML detection | C | A/R | C | I | I |
| Frontend and UX | I | A | C | R | I |
| Testing and documentation | C | A | C | R | I |
| Release and submission | C | A/R | C | C | I |

# 4. Team and Roles

| Member | Role | Responsibilities | Key skills | Availability | Contact |
| --- | --- | --- | --- | --- | --- |
| Arpit Sharma | Team Lead / ML | Scope, architecture, anomaly models, integration and reviews | Python, ML, security, Kubernetes | 10 hrs/week | arpit.sharma_cs.aiml24@gla.ac.in |
| Aryan Gupta | eBPF / Backend | Kernel sensors, collector, FastAPI, database and WebSockets | C/eBPF, Python, APIs, PostgreSQL | 10 hrs/week | aryan.gupta_cs.aiml24@gla.ac.in |
| Ananya Mishra | Frontend / QA | Dashboard, UX, testing, documentation and demo support | React, TypeScript, testing, writing | 8 hrs/week | ananya.mishra_cs.aiml24@gla.ac.in |

# 5. Week-wise Plan and Assignments

| Week / dates | Milestone | Arpit | Aryan | Ananya | Deliverable | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 / 7-13 Sep | Requirements | Finalize scope and metrics | Study eBPF feasibility | User flow and test plan | SRS and backlog | Planned |
| 2 / 14-20 Sep | Architecture | Threat model and ML plan | Probe and API design | UI wireframes | Architecture, ERD, API v1 | Planned |
| 3 / 21-27 Sep | Telemetry | Feature specification | Process/file/network collector | Live-events screen | Telemetry demo | Planned |
| 4 / 28 Sep-4 Oct | Backend | Detection rules | FastAPI, enrichment, database | Alert and detail screens | Integrated backend | Planned |
| 5 / 5-11 Oct | ML detection | Isolation Forest and thresholds | Streaming and model API | Model-result UI | Detection demo | Planned |
| 6 / 12-18 Oct | Feature complete | Autoencoder evaluation | Kubernetes response API | Response and filters | Feature-complete build | Planned |
| 7 / 19-25 Oct | Hardening | Security review and metrics | Performance tuning | Regression and accessibility | Test report | Planned |
| 8 / 26 Oct-1 Nov | Release | Final sign-off and presentation | Deployment support | Manual and final demo | v1.0 submission | Planned |

# 6. Users and UX

## 6.1 Users

Security analyst: checks and responds to alerts.

Platform engineer: monitors Kubernetes workloads.

Faculty evaluator: reviews the working and results.

## 6.2 User Flow

FLOW Login → select cluster → view live events → open alert → check evidence → approve or reject response.

## 6.3 User Stories

As a security analyst, I want clear alerts with evidence so that I can quickly understand suspicious activity.

As a platform engineer, I want pod and container details so that I can identify the affected workload.

As an authorized responder, I want an approval step so that an unsafe action is not performed accidentally.

## 6.4 Accessibility

Simple labels and readable colors.

Keyboard-friendly dashboard.

Severity shown using text as well as color.

# 7. Market and Competitors

| Competitor | Product | Target users | Key features | Pricing | Strengths | Weaknesses | Our differentiator |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Falco | Runtime security | Security teams | Rule-based syscall alerts | Open source | Mature CNCF project | Mostly rule-based | Rules plus ML and project dashboard |
| Tetragon | eBPF observability | Platform teams | Process/network visibility and enforcement | Open source | Deep Kubernetes context | More complex to deploy | Focused academic workflow |
| Tracee | Linux runtime security | Researchers and SOC teams | eBPF events and signatures | Open source | Rich event collection | Needs separate product layer | Sensor-to-dashboard prototype |
| Commercial CNAPP | Enterprise cloud security | Large organizations | Broad cloud security platform | Paid | Support and integrations | High cost and closed design | Transparent and reproducible design |

## 7.2 Positioning

eBPF-Shield AI is an academic prototype that combines kernel monitoring, anomaly detection and Kubernetes response in one understandable system.

# 8. Objectives and Success Metrics

| Objective | Target | KPI | Measurement |
| --- | --- | --- | --- |
| O1 - Fast event visibility | p95 event-to-dashboard time <= 3 seconds | p95 latency in seconds | Timestamped event replay |
| O2 - Useful detection | Detect at least 90% of selected test scenarios | Recall percentage | Labeled attack scenario matrix |
| O3 - Fewer false alerts | False-positive rate <= 5% on validation data | False-positive rate | Held-out normal workload data |
| O4 - Low overhead | Average sensor CPU < 3% and memory < 150 MB in reference test | CPU and memory usage | Baseline comparison |
| O5 - Clear investigation | All high/critical alerts include workload and evidence | Alert completeness percentage | Acceptance checklist |

# 9. Key Features

| Feature | Description | Priority | Dependencies | Acceptance criteria |
| --- | --- | --- | --- | --- |
| Kernel monitoring | Collect selected process, file and network events | Must | Linux eBPF and collector | Events contain time, process and container details |
| Context enrichment | Add cluster, namespace, pod, container and image details | Must | Kubernetes API | Event links to the correct workload |
| Threat detection | Combine rules, Isolation Forest and Autoencoder | Must | Feature pipeline and trained model | Versioned score and reason appear on alerts |
| Live dashboard | Show live events, filters, alerts and timelines | Must | FastAPI and WebSockets | New alert appears without page refresh |
| Kubernetes response | Simulate, approve and execute isolation or termination | Should | Kubernetes RBAC | Action requires approval and creates audit record |
| AI explanation | Summarize alert evidence in simple language | Could | Optional LLM provider | Feature fails safely when provider is unavailable |

# 10. Architecture

Figure 1. Architecture of eBPF-Shield AI.

## Snapshots:

Figure 2. Runtime security dashboard.

Figure 3. Alert investigation screen.

## 10.1 High-Level Architecture

Client: Next.js dashboard for live events, alerts and response.

Backend: FastAPI services receive and process events.

Detection engine: Rules and ML models calculate the threat score.

Database: PostgreSQL stores events, alerts, models and audit records.

Sensor: eBPF programs collect activity from Linux nodes.

Kubernetes: Provides workload details and controlled response.

## 10.2 API Spec Snapshot

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /api/v1/events/batch | POST | Receive sensor events |
| /api/v1/events | GET | View runtime events |
| /api/v1/alerts | GET | View alerts |
| /api/v1/alerts/{id} | GET | View alert evidence |
| /api/v1/responses | POST | Request response action |
| /ws/v1/stream | WS | Send live updates |

## 10.3 Configuration and Secrets

Secrets are stored outside the source code.

Environment variables are used for configuration.

API keys and tokens are not committed to GitHub.

Access is limited using roles and permissions.

# 11. Data Design

## 11.1 Data Dictionary

| Entity | Important fields | Type / format | Required | Description | Notes |
| --- | --- | --- | --- | --- | --- |
| Workload | id, cluster, namespace, pod, container, image | UUID and strings | Yes | Identifies the monitored Kubernetes workload | Indexes on pod and container IDs |
| Runtime Event | id, observed_at, type, pid, ppid, executable, workload_id | UUID, timestamp, enum, integers | Yes | Stores normalized process, file or network activity | Time-based index or partition |
| Alert | id, severity, score, status, rule_id, model_version | UUID, enum and number | Yes | Stores the investigation result | Indexes on time, severity and status |
| Alert Evidence | alert_id, event_id, reason | UUIDs and text | Yes | Links an alert to the events that support it | Composite key |
| Model Version | id, algorithm, feature_list, threshold, artifact_hash | UUID, text and JSON | Yes | Records which model produced the score | Immutable model metadata |
| Response Action | id, alert_id, action, mode, actor, result, created_at | UUID, enum, text and timestamp | Yes | Records simulation, approval and execution | Append-only history |
| Audit Log | id, actor, action, object, timestamp | UUID, strings and timestamp | Yes | Records important user and system actions | Restricted access |

## 11.2 Schemas and Migrations

SQLAlchemy models define the database schema.

Alembic manages versioned schema changes.

UUIDs identify records and UTC is used for timestamps.

JSONB stores optional event fields when required.

## 11.3 Privacy, Retention, Backup and DR

Only required event information is stored.

Sensitive command arguments and paths are redacted where possible.

Raw events are retained for a limited period; alerts and audit records are kept longer.

Backups are encrypted and restore steps are tested.

# 12. Technical Workflow

1. eBPF observes an event in the Linux kernel.

2. The collector adds pod and container information.

3. FastAPI receives and stores the event.

4. Rules and ML models calculate a threat score.

5. The dashboard displays an alert.

6. The user may approve a Kubernetes response.

# 13. Quality: NFRs and Testing

## 13.1 Non-functional Requirements

Fast: Alerts should appear quickly.

Lightweight: Sensor CPU and memory use should stay low.

Reliable: Dropped events should be counted and reported.

Secure: APIs and response actions require authorization.

Usable: Alert evidence should be easy to understand.

## 13.2 Test Plan

| Area | Type | Tools | Owner | Coverage target | Exit criteria |
| --- | --- | --- | --- | --- | --- |
| eBPF sensors | Unit and compatibility | Fixtures, verifier checks, kernel matrix | Aryan | Selected probes and supported kernels | Expected fields; no verifier failures |
| Backend API | Unit and integration | pytest, httpx, PostgreSQL test DB | Aryan | Critical endpoints and auth paths | All critical tests pass |
| Machine learning | Model evaluation | scikit-learn, PyTorch and replay data | Arpit | All features and selected scenarios | Precision, recall and FPR reported |
| Frontend | Unit, E2E and accessibility | Vitest, Playwright and axe | Ananya | Critical user flows | No serious accessibility issue |
| Security | Threat and dependency tests | STRIDE, SAST, image and RBAC review | Arpit | High-risk controls | No open critical/high finding |
| System | Scenario, load and soak | kind/minikube and replay scripts | Team | Acceptance criteria | Demo and benchmark report pass |

## 13.3 Environments

| Environment | Purpose | Main controls |
| --- | --- | --- |
| Development | Local coding and synthetic event replay | Mock Kubernetes data and debug logging |
| Integration | Combined testing in kind/minikube | Pinned images and test credentials |
| Demonstration | Final repeatable project demo | Approved scenarios and read-only default |

# 14. Security and Compliance

## 14.1 Threat Model (STRIDE)

| Asset / boundary | Threat | STRIDE | Impact | Likelihood | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| Sensor to API | Fake or changed telemetry | Spoofing / Tampering | High | Medium | mTLS or token identity, TLS, validation and idempotency | Aryan |
| User account | Unauthorized access | Spoofing / Elevation | High | Low | OIDC/JWT, secure password storage and RBAC | Arpit |
| Event database | Evidence changed or exposed | Tampering / Disclosure | High | Low | Least-privilege roles, encryption, backups and audit | Arpit |
| Kubernetes response | Unauthorized isolation or termination | Elevation / DoS | High | Medium | Separate service account, allowlist, dry-run and approval | Aryan |
| API and WebSocket | Resource exhaustion | DoS | Medium | Medium | Authentication, rate limits, backpressure and pagination | Aryan |
| Logs and AI explanation | Sensitive data exposure | Disclosure | Medium | Medium | Redaction, minimization and restricted access | Ananya |
| Policy/model changes | Action denied later | Repudiation | Medium | Low | Actor, time and object recorded in audit log | Arpit |

## 14.2 Authentication and Authorization

OIDC-compatible login or short-lived JWT tokens.

Roles: Viewer, Analyst, Responder and Administrator.

Sensors use a separate identity from human users.

Response permission is separate from read and ingestion permissions.

## 14.3 Audit and Logging

Structured logs use event and request identifiers.

Sensitive values are removed from application logs.

Policy, model and response changes record the actor and time.

## 14.4 Compliance

All attack simulations run only in an authorized academic test cluster.

The design follows OWASP, NIST container guidance and Kubernetes security practices.

The prototype does not claim formal compliance certification.

# 15. Delivery and Operations

## 15.1 Release Plan

| Release | Scope | Exit gate |
| --- | --- | --- |
| v0.1 | Sensor-to-database flow | Process events are visible and schema is stable |
| v0.5 | Rules, ML baseline and dashboard | Selected scenario produces a clear alert |
| v0.9 | Response, tests and documentation | Acceptance rehearsal and security review complete |
| v1.0 | Final submission and reproducible demo | Mentor sign-off and archived artifacts |

## 15.2 CI/CD and Rollback

CI runs formatting, tests, static analysis and dependency checks.

Builds use versioned container images and pinned dependencies.

Deployment uses Kubernetes manifests or Helm values.

Rollback restores the previous image, model and configuration version.

## 15.3 Monitoring and Alerting

| Metric | Threshold / symptom | Runbook |
| --- | --- | --- |
| sensor_up | Sensor unavailable for more than two minutes | RB-01 Sensor unavailable |
| event_drop_rate | More than 1% for five minutes | RB-02 Event drops |
| ingestion_latency_p95 | More than three seconds for ten minutes | RB-03 Pipeline latency |
| alert_rate | Five times normal rate or unexpectedly zero | RB-04 Alert storm or silence |
| database_storage | More than 80% used | RB-05 Storage and retention |
| response_failure | Any failed enforced action | RB-06 Response failure |

## 15.4 Runbooks

Check the trigger, affected workload and sensor health.

Inspect logs, queues, database status and recent configuration changes.

Apply safe containment, confirm recovery and preserve evidence.

Escalate unresolved issues and record the final result.

## 15.5 Communication Plan

| Cadence | Audience | Information shared |
| --- | --- | --- |
| Twice weekly | Project team | Progress, blockers and decisions |
| Weekly | Faculty mentor | Demo, metrics and risks |
| At each milestone | Reviewer and cluster owner | Release notes and permission changes |
| After a serious test issue | Team and mentor | Timeline, evidence and corrective action |

# 16. Risks and Mitigations

| Risk | Probability | Impact | Score | Mitigation | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Kernel incompatibility | Medium | High | 6 | Use CO-RE, stable tracepoints and a tested kernel matrix | Aryan | Open |
| High event volume | Medium | High | 6 | Filter, batch, apply backpressure and monitor drops | Aryan | Open |
| False alerts | High | Medium | 6 | Tune per-workload thresholds and combine rules with ML | Arpit | Open |
| Limited attack data | High | Medium | 6 | Use authorized scripted scenarios and held-out normal data | Arpit | Open |
| Privileged sensor risk | Medium | High | 6 | Use minimum capabilities, signed images and restricted access | Arpit | Open |
| Unsafe automated response | Low | High | 3 | Use dry-run, approval, allowlisted actions and RBAC | Team | Controlled |
| Project delay | Medium | Medium | 4 | Complete must-have features before optional features | Arpit | Open |

# 17. Research and Evaluation

Run normal workloads and collect baseline behavior.

Perform safe attack simulations in the test cluster.

Compare rules, Isolation Forest, Autoencoder and the combined result.

Measure precision, recall, false alerts and detection time.

Measure CPU, memory and event loss.

Record model version and test settings for repeatability.

# 18. Appendices

## 18.1 Glossary

| Term | Meaning |
| --- | --- |
| eBPF | Linux technology used to observe kernel activity |
| Container escape | Breaking container isolation to reach the host |
| Isolation Forest | ML model used to find unusual records |
| Autoencoder | Neural network that detects unusual reconstruction error |
| RBAC | Role-based access control |
| STRIDE | Method used to study security threats |

## 18.2 References

Linux Kernel BPF Documentation — https://docs.kernel.org/bpf/

Kubernetes Security Documentation — https://kubernetes.io/docs/concepts/security/

NIST SP 800-190 — Application Container Security Guide

Falco Documentation — https://falco.org/docs/

Tetragon Documentation — https://tetragon.io/docs/

MITRE ATT&CK for Containers — https://attack.mitre.org/matrices/enterprise/containers/

FastAPI Documentation — https://fastapi.tiangolo.com/

Liu, Ting and Zhou, “Isolation Forest,” IEEE ICDM, 2008.